## Slide 1: PMP® Exam Preparation Workshop – PMP 250 Session # 8 Project Communications Management
Project Management Professional, (PMP), is a registered mark of the Project Management Institute , Inc.

## Slide 2
The contents of this lesson are based on:
A Guide to Project Management Body of Knowledge (PMBOK® Guide)
Sixth Edition
Published and Owned by
Project Management Institute, PMI®
PMBOK, PMP, CAPM and PMI are registered trade marks of Project Management Institute, Inc.

## Slide 3: Learning Objectives
By the end of this session, you should understand:
The Project Communications Management processes, necessary to ensure the information needs of the project and its stakeholders are met, and an effective exchange of information is achieved for the project by developing and deploying the appropriate artifacts.
The knowledge area addresses the development of a strategy to ensure effective communication, and describes the activities necessary to implement the strategy.

## Slide 4: KEY CONCEPTS FOR PROJECT COMMUNICATIONS MANAGEMENT
Communication among humans can comprise an exchange of ideas, discussions, or emotions in the forms of: formally or informally written or spoken choice of words, using facial gestures or tone of voice, through media.
Project managers spend around 90% of their time communicating with team members and other stakeholder by attending meetings, presentations, sending/receiving emails, social media, project reports or documents.
Effective communication builds bridges between culturally diverse stakeholders, who may have different organizational backgrounds, technical expertise, perspectives or dispositions towards the project.
Communication activities in a project can have many dimensions, such as:
Internal or external
Formal or informal
Hierarchical focus; i.e., upwards, downwards, horizontal
Official or unofficial
Written or oral

## Slide 5: TRENDS & EMERGING PRACTICES IN PROJECT COMMUNICATION MANAGEMENT
Inclusion of stakeholders in project reviews. An effective communication strategy requires regular and timely reviews with identified essential stakeholders, in addition to updates to manage changes in their attitudes
Inclusion of stakeholders in project meetings. Where appropriate, stakeholders outside the project or the organization should participate in meetings. A convenient way for this participation could be holding Agile-style stand-up meetings to discuss achievements and issues.
increased use of social computing/networking. These technologies support information exchange and build relationships based on trust and community.
Multifaceted approaches to communication. A communication strategy should be developed to embrace and deploy, as appropriate, all technologies and respects cultural, practical, preferences for language, media, content and delivery.

## Slide 6
PROJECT COMMUNICATIONS MANAGEMENT
Adopted from PMI’s (PMBOK® Guide)

## Slide 7: PROJECT COMMUNICATIONS MANAGEMENT
By responding to information needs of the project stakeholders and the organization, the following is accomplished:
  an understanding of team roles and responsibilities
  productivity and quality
  collaboration and problem solving
  co-operative working relationships
  job satisfaction
  a sense of personal achievement
  conflict management

## Slide 8: PROJECT COMMUNICATIONS MANAGEMENT
The importance of Project Manager’s role as a communicator is:
  to create an environment of open communication
  to create an environment of trust
Openness in a project environment
  Allows communication about:
    project goals
    tasks
    interactions
  Creates a team spirit
  Enhances productivity
Project managers must lead by example
“What you don’t know, hurts you.”

## Slide 9: PROJECT COMMUNICATIONS MANAGEMENT
Openness techniques
  Repeat / summarize main points of message for clarification of meaning
  Encourage new ideas and constructive criticism
  Create a partnership environment
    Respect others’ opinions and ideas
    Support each other
    Work together to resolve problems
    Have tolerance for failure

## Slide 10
10.1 PLAN COMMUNICATIONS MANAGEMENT
Adopted from PMI’s (PMBOK® Guide)

## Slide 11: 10.1 PLAN COMMUNICATIONS MANAGEMENT
In this process the project management team determines project stakeholders’ information needs and define a communication approach.
Key criteria is to determine the relevant information content, when will it be needed and how it will be distributed, and by whom.
Adopted from PMI’s (PMBOK® Guide)

## Slide 12
1 Communications
management plan
2 Project Mgmt. plan
Updates
Stakeholder
engagement Plan
3 Project Documents
updates
Project Schedule
Stakeholder Reg.
1 Project Charter
2 Project Mgmt. Plan
Resource Mgmt. Plan
Stakeholder
engagement plan
.3 Project Documents
Requirements doc.
Stakeholder Register
4 Entr. Env. Factors
5 Org. Process Assets
1 Expert Judgement
2 Comm. Req. Analysis
3 Comm. Technology
4 Comm. Models
5 Comm. Methods
6 Interpersonal & Team
Skills
Comm. Style
Assessment
Political Awareness
Cultural Awareness
7 Data representation
Stakeholder
engagement
assessment matrix
8 Meetings
10.1 PLAN COMMUNICATIONS MANAGEMENT
Adopted from PMI’s (PMBOK® Guide)
Inputs
Tools and
Techniques
Outputs

## Slide 13
.1 Project Charter
Identifies key stakeholders with their roles and responsibilities.
.2 Project Management Plan
Resource Management Plan. Identifies communication requirements of team members and groups.
Stakeholder engagement plan. Identifies the management strategies to engage stakeholders via the communication plan.
.3 Project Document
Requirements documentation. May identify stakeholders’ communication requirements.
Stakeholder register. Used to plan communication activities with stakeholders
10.1.1 PLAN COMMUNICATIONS MANAGEMENT INPUTS

## Slide 14
.4 Enterprise Environmental Factors
The factors that can influence the communication plan include organizational: culture, politics, governance, policies, risk thresholds, established communication facilities, global trends and practices, geographic locations.
.5 Organizational Process Assets
The plan can be influenced by the organization’s:
- policies, procedures, social media, ethics, security
- Issue, risk and change management policies
- Communication requirements
- information storage, retrieval and exchange guidelines
- Lessons learned
- Historic data from previous projects
10.1.1 PLAN COMMUNICATIONS MANAGEMENT INPUTS

## Slide 15: 10.1.2 PLAN COMMUNICATIONS MANAGEMENT TOOLS & TECHNIQUES
.1 Expert Judgement
Developing the communication plan requires knowledge and expertise in the areas of: organizational power structure and politics, culture, change management approach, industry type and project deliverables, organizational communication technologies, legal policies and procedure regarding communication requirements and security, stakeholders.
.2 Communications Requirements Analysis
  Determines the stakeholders’ information needs, types, formats and value to the project. Sources for information requirements include:
  - stakeholder register and engagement plan
  - number of potential communication channels; n(n-1)/2
  - organizational charts, showing disciplines, departments, stakeholder
  responsibilities, and interdependences.
  - development approach
  - internal and external communication needs
  - legal requirements

## Slide 16: 10.1.2 PLAN COMMUNICATIONS MANAGEMENT TOOLS & TECHNIQUES
.3 Communications technology
Methods for transferring information among project stakeholders include written, verbal, electronic form of written documents, databases, social media or websites. Factors that can affect the choice of communication technology:
  The urgency of the need for information
      Frequency of information required for project success
    Availability of technology
    Ease of use
    The project environment
      Duration of project
      Project staff technology experience and expertise
    Sensitivity and confidentiality; require additional measures and policies for using social media.

## Slide 17: 10.1.2 PLAN COMMUNICATIONS MANAGEMENT TOOLS & TECHNIQUES
.4 Communication Models
Sample basic sender/receiver communications model. This model describes the communication process between two parties. It is concerned the message delivery, in accordance with the following sequence:
  Encode: The message is coded into text, or sound or bits for sending
  Transmit message: message sent via a communication channel. The message could be distorted by various physical factors, noise or unfamiliar technology.
  Decode: the message is received and decoded to extract meaning useful to the receiver.
  Sample Interactive communication model. This model also describes the communication process between two parties, but recognizes the need to conform the message is understood. The message could be distorted during the transmission as described above. The additional steps are:
    Acknowledge: The receiver may signal an acknowledgement message.
    Feedback/response: The received message is decoded and understood. The receiver encodes and transmits a response. The original sender perceives that the response matches the original message.

## Slide 18: 10.1.2 PLAN COMMUNICATIONS MANAGEMENT TOOLS & TECHNIQUES
PMBOK® 6th edition Fig 10-4 Page 373

## Slide 19: 10.1.2 PLAN COMMUNICATIONS MANAGEMENT TOOLS & TECHNIQUES
.5 Communication Methods
Communication Methods
  Interactive Communications: two or more parties in a multidirectional exchange if information. Most efficient as it ensures common understanding
  Push Communications: e.g. letters, memos, emails, reports, faxes, voice mails, press releases, etc. sent to specific recipients. Does not guarantee that the information is understood by the recipients.
  Pull Communications: e.g. internet sites, e-learning, knowledge repositories, etc. used by very large audiences to access very large volumes of information.
  Different approaches to meeting the communication needs:
    Interpersonal - Small group - Public - Mass - Network/social computing
    Possible communication artifacts:
      notice boards - newsletters - letters - press release - annual reports
      Emails/intranet - web portals - phone - presentation - meetings
      Focus groups - Face-to-face - Consultation - Social computing & media

## Slide 20: 10.1.3 – PLAN COMMUNICATIONS MANAGEMENT: OUTPUTS
.1 Communications Management Plan, contains
  Stakeholder communication requirements
  Information to be communicated; language, format, contents, details
  Reason for distributing the information
  Time frequency of distribution
  Persons responsible to authorize, release, and distribute and receive information.
  Methods of distribution, including technology, activities and budget
  Escalation process to resolve communication issues.
  Methods for updating and refining communications management plan.
  Glossary and common terminology
  Flow chart for information flow
  Communication constraints as necessary to meet legislation, technology and organizational policies.
  Guidelines and templates for project review meetings

## Slide 21: 10.1.3 – PLAN COMMUNICATIONS MANAGEMENT: OUTPUTS
.2 Project Plan Updates
Project Management Plan components that may require updates via change control process, include Stakeholder Engagement Plan, to reflect any processes, procedures, tools or techniques that affect the engagement activities.
.3 Project Document Updates
Project Schedule. May be updated to reflect communication activities
Stakeholder Register. May be updated to reflect communication

## Slide 22
10.2 MANAGE COMMUNICATONS
Adopted from PMI’s (PMBOK® Guide)

## Slide 23: 10.2 MANAGE COMMUNICATIONS
The process involves creating, collecting, distributing, storing, retrieving, and ultimately disposing of the project information.
The key benefit is to ensure an efficient and effective low of communications between project stakeholders.
Effective communications techniques and considerations include:
   Sender-receiver model  Choice of media
   Writing style  Meeting management
   Presentation techniques  Facilitation techniques
   Listening techniques

## Slide 24
1 Project Mgmt. plan
Resource Mgmt. plan
Comm. Mgmt. plan
Stakeholder engagement
plan
2 Project Documents
Change log
Issue log
Lessons learned Register
Quality Report
Risk Report
Stakeholder Register
3 Work Performance Reports
4 Enterprise Env. Factors
5 Org. Process Assets
1 Communication
Technology
2 Communication Models
3 Communication skills
Communication Competence
Feedback
Nonverbal
Presentations
4 PMIS
5 Interpersonal & Team Skills
Active Listening
Conflict Management
Cultural Awareness
Meeting Management
Networking
Political Awareness
6 Meetings
1 Project
Communications
2 Project Mgmt .Plan
Updates
Comm. Mgmt. Plan
Stakeholder
Engagement Plan
3 Project documents
Updates
Issue Log
Lessons Learned Reg.
Project Schedule
Risk Register
Stakeholder Register
4 Organizational
process updates
10.2 MANAGE COMMUNICATIONS
Adopted from PMI’s (PMBOK® Guide)
Inputs
Tools and
Techniques
Outputs

## Slide 25: 10.2 MANAGE COMMUNICATIONS: INPUTS
.1 Project Management Plan
Resource Management Plan. Describes the communications needed to manage the team and physical resources.
Communications Management Plan. describes how communications will be planned, structured, monitored and controlled. Expected to change over time
Stakeholder Engagement Plan. Describes how stakeholders will be engaged through communications.
2. Project Documents
  Change Log. Identifies the status of changes requested impacting stakeholders.
  Lessons learned register. Recodes experience gained from previous projects, that be useful for future projects
  Quality Reports. Information communicated to stakeholders who can take action to improve quality
  Risk Report. Information communicated to risk owners and other impacted stakeholders.
  Stakeholder Register. Identifies stakeholders who need various type of information.

## Slide 26: 10.2 MANAGE COMMUNICATIONS: INPUTS
.3 Work Performance Reports
  Used to distribute project performance and status information
  Should be made available prior to project meetings, and should be precise and current.
.4 Enterprise Environmental Factors
  The factors that influence the process include organizational: culture, political climate, policies, risk thresholds, established communication channels, trends, practices, habits, geographic locations.
  .5 Organizational Process Assists
  Assets that influence the process include organizational: Policies and procedures for social media, security, ethics, risk, change management, communication requirements, guidelines for developing storage and retrieval of documents, and historical information from previous projects.

## Slide 27: 10.2.2 MANAGE COMMUNICATIONS: TOOLS & TECHNIQUES
.1 Communication Technology
  Technology factors include: location, confidentiality, information sharing requirements, availability of resources, cultural influences, the way meetings are conducted.
.2 Communication Methods
  The choice of the method should allow for flexibility to change should the stakeholders community change.
  Meetings, video or audio conferences, online chat sessions, other remote communication methods used to distribute information

## Slide 28: 10.2.2 MANAGE COMMUNICATIONS: TOOLS & TECHNIQUES
.3 Communication Skills
  Communication Competence; e.g., Clarity of communication purpose, effective relationship and information sharing, leadership behavior.
  Feedback is information given as reaction to communications, a deliverable or a situations.
  Nonverbal. Communication using body language, to transmit meaning through gestures, tone of voice, and expressions. An important way of expressing messages.
  Presentations. Formal delivery of information, used for: progress reports, support decision making, information about project objectives, increasing understanding. Successful presentations take into account the audience needs and expectations, and the project objectives.
  .4 Project Management Information Systems
  Electronic Project Management Tools. PM software, project portals, dashboards
  Electronic Communications Management. Email, fax, audio/video conferencing, websites.
  Social Media Management. Web publishing, blogs, and various applications that support online communications.

## Slide 29: 10.2.2 MANAGE COMMUNICATIONS: TOOLS & TECHNIQUES
.5 Project Reporting
Distributing project status reports, progress measurements and forecasts, based on collection and analysis of baseline versus actual data. Reports may include:
Analysis of past performance
Analysis of project cost and time forecasts
Risk status and project issues
Work completed during the review period
Work to be completed during the next period
Approved changes
Other relevant project information

## Slide 30: 10.2.3 MANAGE COMMUNICATIONS: OUTPUTS
.1 Project Communications
Involves the activities required for information to be created, distributed, received, acknowledged and understood. Communications may include:
- Performance Reports - Deliverables Status
- Schedule Progress - Costs incurred
.2 Project Management Plan Updates
Communications management plan. Updated to reflect changes
Stakeholder Management Plan. Updated to reflect communication requirements and agreed-upon strategies.
.3 Project Documents Updates
The following documents may require updating:
Issue Log. To record encountered communication issues
Lessons learned. Updated to record new experience gained
Project Schedule updated to reflect communication activities
Risk Register. Updated to captures risks associated with managing communications
Stakeholder register. Updated to reflect new activities regarding communications with stakeholders.
.4 Organizational Process Assets Update
updated with project records, memos, MOM, reports and other relevant project documents.

## Slide 31
10.3 CONTROL COMMUNICATIONS
Adopted from PMI’s (PMBOK® Guide)

## Slide 32: 10.3 MONITOR COMMUNICATIONS
  The purpose of this process is to ensure that the information needs of the stakeholders are met.
  The process is continuously iterated, always comparing key performance indicators with the Communication Management Plan. Any necessary revisions are immediately carried out.

## Slide 33: 10.3.1 MONITOR COMMUNICATIONS: INPUTS
.1 Project Management Plan
Provides valuable information for the control communication process, via the following components :
Resource Management Plan. Helps understand the actual project organization and any changes through understanding the roles and responsibilities.
Communications Management Plan. Contains the current plan for collecting, creating, and distributing the project information to team members and stakeholders, and describes the communication activities.
Stakeholder Engagement Plan. Identifies the strategies to engage stakeholders.
.2 Project Documents
Issue log. Provides a record of stakeholder engagement issues and how they were resolved.
Lessons Learned register. Describes experience gained than can be applied to later stages of the project.
Project Communication. Provides information about distributed information

## Slide 34: 10.3.1 MONITOR COMMUNICATIONS: INPUTS
.3 Work Performance Data
Contains data on the type and quantity of distributed communications.
.4 Enterprise Organizational Factors
The following organizational factors influence control communications:
Culture, political climate, governance
Communication channels, tools and systems
Trends, practices, and habits
Geographic distribution of locations.
.5 Organizational Process Assets
Corporate policies and procedure for social media
Communication requirements
Guidelines for development, exchange storage and retrieval of information
Historical information, lessons learned and communication data from previous projects

## Slide 35: 10.3.2 MONITOR COMMUNICATIONS:TOOLS & TECHNIQUES
.1 Expert Judgment
Required expertise includes: communication with public, the media, virtual teams, communications and project management systems.
.2 Project Management Information Systems
A set of computer-based tools to capture, store and distribute information to stakeholders about project costs, schedule progress, and performance.
.3 Data Presentation
Stakeholder engagement assessment matrix provides information about the effectiveness of communication activities.
.4 Interpersonal and Team Skills
Discussions, dialog, observations and conversations with the project team enables the project manager to identify issues and conflicts
.5 Meetings
Held to discuss and decide on the most appropriate way of performing the communications

## Slide 36: 10.3.3 MONITOR COMMUNICATIONS:OUTPUTS
.1 Work Performance Information
Organized summary of performance data, that provides actual status and progress of information on the project, at a detail level appropriate for various stakeholders, and compares it with the communication plan to identify areas that need improvement
.2 Change Requests
  Project performance analysis may generate requests for changes, needed to eliminate variances between actual performance and baselines. These may be in the form of:
    Revision of stakeholder requirements in terms of format, or, content, or distribution
    Recommended corrective action to eliminate bottlenecks

## Slide 37: 10.3.3 MONITOR COMMUNICATIONS:OUTPUTS
.3 Project Management Plan Updates
Some components of the plan that may require updates due to Monitor Communication process:
Communication Management Plan. Updated to make it more effective.
Stakeholder Engagement Plan. Updated to reflect stakeholders` actual situation and their requirements.
.4 Project Documents Updates
Issue log. Updated to record new issues raised
Lessons learned register. Updated with information on experience gained for use at a later stage.
Stakeholder register. Updated with revised requirements if required.

## Slide 38: PROJECT COMMUNICATIONS MANAGEMENT SUPPLIMENTARY INFORMATION

## Slide 39: Communication Channels and Links
A
Project
Manager
Top Management/
Client/
Sponsor
C
Project Team Members,
Contractors, Subcontractors,
Subordinates
D
External Stockholders:
Regulatory Agencies,
Public Press
B
Functional Managers,
Other Project Managers
Formal,
internal
Informal,
external

## Slide 40: PROJECT COMMUNICATIONS MANAGEMENT
The art of communications involves a substantial body of knowledge including:
    Sender-receiver models
    Choice of media
    Writing style
    Presentation techniques
    Meeting management techniques

## Slide 41: PROJECT COMMUNICATIONS MANAGEMENT
The key components of the communications
model are:
  Encode: translating ideas into language
  Message: the output of encoding
  Medium: the method used to convey the message
  Noise: Anything that interferes with the transmission and understanding of the message
  Decode: translating the message back into
  thoughts and ideas.

## Slide 42: THE COMMUNICATION PROCESS
Sources of Communication
Words, Culture
Judgments, Values
Emotions, Personalities
Idea
Encoding
Meaning
Decoding
Decoding
Meaning
Encoding
Idea
Message
(Initiated)
Message
(Feedback)
Shared
Experiences
Field of Experience
Field of Experience
Sender
Receiver
>
<
>
<
Distraction/
Perceptual
Differences
Distraction/
Perceptual
Differences

## Slide 43: Bottlenecks in Communication
Management of scope,
cost, time, quality,
human resources and contracts
Too much or
lack of information
Jealousy
Timing
Number
of links
Lack of openness and trust
(in tasks or relationships)
Preoccupation
(message competition)
Semantics
Hear what you
expect to hear
Cultural
differences
Filtering
Vocabulary
Perceptions and
personalities
Knowledge of what
you want to say
(too much or too little)
Project
Management
{
{
Planning
Organizing
Executing
Monitoring
Communications
Desired
results
Project
objectives

## Slide 44: COMMUNICATION SKILLS
  Basic elements of interpersonal communication
    The sender/encoder of information
    The signal or the message
    The receiver/decoder
  Receiver responsibilities
    Active listening
      Observer vocal tones and body language
      Take interest in the other person as a human being
      Paraphrase to confirm and verify message
      Manage personal space appropriately
      Listen “between the words” to understand feelings
      Nod to show understanding

## Slide 45: ACTIVE LISTENING IN A NUTSHELL
A
C
T
I
V
E
L
I
S
T
E
N
Attention (reduce distractions)
Concern (for the person, the process, and project objectives)
Appropriate timing (choose a time when neither party is preoccupied)
Involvement (mental and emotional)
Vocal tones (represent 38 percent of message)
Eye contact (shows that you are paying attention)
Look (observe body language)
Interest (take interest in other person as a human being)
Summarize (play back to confirm and verify real meaning of message)
Territory (manage the space appropriately; lean forward to reduce distance)
Empathy (listen “between the words” to understand feelings)
Nod (to show that you understand)

## Slide 46: COMMUNICATION SKILLS
  Communication dimensions
    Formal
    Informal
    Verbal (timely, rapid, immediate feedback, closure)
    Symbols (body language, gestures)
    Graphic
    Multi-media
    Informal leaders

## Slide 47: COMMUNICATION BARRIERS
Macro-barriers
  Amount of information
  Lack of subject knowledge
  Cultural differences
  Organizational climate
  Number of links
Micro-barriers
  Perceptions
    sender’s view of the receiver
    receiver’s view of the sender
  Message competition
  Project jargon and terminology

## Slide 48: COMMUNICATION BLOCKERS
Idea killers
Devil’s advocate
Negative positioning
“It’s never been done before.”
“It will cost a fortune.”

## Slide 49: TOTAL MESSAGE IMPACT
Chart: 
| Words | Vocal Tones | Body Language
 | 0.07 | 0.38 | 0.55

## Slide 50: BODY LANGUAGE SIGNALS
Body Language
Pointing
Sighing
Scratching head or face
Concealing mouth with hands
Bending forward
Leaning back with hands behind head
Clenched fists or crossed arms
Rubbing hands
Interpretation
Aggressiveness
Impatience, boredom or grief
Uncertainty or risk
Uncertainty about words, or dishonesty
Interest
Superiority or confidence
Defensive attitude
Expectation

## Slide 51
  Upward
    Provide to top management / client / project sponsor:
      priorities based on business strategies
      requirements, guidance and funding
      “by exception” communication format
  Downward
    Provide to project team:
      project direction and control
      project scope and objectives
      quality guidelines
      schedule
      implementation structure
      budget
      evaluation / feedback
  Lateral
    Negotiations for:
      resources
      schedules
      budgets
      activity co-ordination
CHANNELS OF COMMUNICATION