## Slide 1: PMP® Exam Preparation PMP 250 Introductions

## Slide 2
The contents of this lesson are based on:
A Guide to Project Management Body of Knowledge (PMBOK® Guide) Sixth Edition
Published and Owned by
Project Management Institute, PMI®
PMBOK, PMP, CAPM and PMI are registered trade marks of Project Management Institute, Inc.

## Slide 3: Session Objectives
To review the overall content of the PMP250 Review Sessions
To review the session reading requirements
To review the PMP® Certification Requirements
To answer any questions regarding the testing and certification process

## Slide 4: Session Schedule
SESSION TOPIC
1st Session Introduction to the course
2nd Session The Environment in Which Projects Operate The Role of the Project Manager
3rd Session Project Scope Management
4th Session Project Schedule Management
5th Session Project Cost Management
6th Session Project Quality Management
7th Session Project Resource Management
8th Session Project Communications Management
9th Session Project Risk management
10th Session Project Procurement Management
11th Session Project Stakeholder Management
12th Session Project Integration Management

## Slide 5: Session Logistics
You will have “Blackboard” access to view the presentation material for all sessions
The facilitator will lead you through the material and attempt to answer your questions
The facilitator will provide and discuss some sample multiple choice questions on the topic covered during each session.

## Slide 6: Session Logistics
You are encouraged to prepare for each session by reading ahead the topics as outlined in the weekly schedule.
Each session will start on time; please try to be punctual.
If you miss more than one session, you will not receive a certificate of achievement for the course.

## Slide 7: Project Management Introduction PMBOK® Guide Part 1 - Chapters 1 - 3
Topic Overview:
  Project Management Terminology and Definitions.
  Diverse questions will be in the test relevant to these topics
  Questions will be worded so that the other knowledge areas will also be included.

## Slide 8: Project Management Introduction
Topics will include:
  Overview and purpose of PMBOK® Guide
  Foundational elements
  Relationship of projects, programs and portfolio management
  Project and Development Life Cycle
  Project Management Process Groups
  Project Management Business Documents

## Slide 9: Project Integration Management PMBOK® Guide Part 1 - Chapter 4
  It is necessary to have a thorough knowledge of what activities take place during the project scope statement development, project plan development, execution, monitoring and control of project work, integrated change control and project closeout.

## Slide 10: Project Integration Management
Topic Overview
  This topic addresses the seven processes of project integration management:
  (1) Develop Project Charter,
  (2) Develop Project Management Plan,
  (3) Direct & Manage Project Work,
  (4) Manage Project Knowledge
  (5) Monitor & Control Project Work,
  (6)Perform Integrated Change Control
  (7) Close Project or Phase

## Slide 11: Project Integration Management
Topic Overview
  This topic addresses the seven processes of project integration management:
  (1) Develop Project Charter,
  (2) Develop Project Management Plan,
  (3) Direct & Manage Project Work,
  (4) Manage Project Knowledge
  (5) Monitor & Control Project Work,
  (6)Perform Integrated Change Control
  (7) Close Project or Phase

## Slide 12: Project Integration Management
Areas to Focus on include:
  Historical Information
  Organizational Policies
  Project Planning Methodology
  Stakeholder Skills and Knowledge
  Status Reporting
  Performance Reports
  Change Control System
  Configuration Management (related to nature, aspects of the product, to be share with team)

## Slide 13: Project Scope Management PMBOK® Guide Part 1 - Chapter 5
Topic Overview:
  Questions are generally straightforward
  Terminology is key in this knowledge area
  Typically this topic is diverse and provides the foundation for the rest of the topics
  Scope based questions appear through-out the examination and are referenced by most other knowledge areas.
Scope – deliverables (outcomes, both product and project)

## Slide 14: Project Scope Management
Areas to Focus on include:
  The Six functional areas : (1) Plan Scope Management, (2) Collect Requirements, (3) Define Scope, (4) Create WBS, (5) Validate Scope, (6) Control Scope.
  Trends and practices in Project Scope Management
  Project Scope Statement
  Project Selection Methods
  Work Breakdown Structures (WBS) benefits & uses

## Slide 15: Project Schedule Management PMBOK® Guide Part 1 - Chapter 6
Topic Overview
  Trends and Emerging Practices in Project Schedule Management
  Activity On Node (AON) Diagramming
  PERT (Program Review and Evaluation Technique)
  CPM (Critical Path Method)
  PDM (Precedence Diagramming Method)
  The six processes of: (1) Plan Schedule Management, (2) Define Activities (3) Sequence Activities, (4) Estimate Activity Duration (5) Develop Schedule (6) Control Schedule
  Once there is a agreement of project charter, the project can start

## Slide 16: Project Schedule Management
Areas to Focus on include:
  WBS
  Development of Activity Lists
  Activity Sequencing
  Dependency Types
  PERT and CPM Networks

## Slide 17: Project Schedule Management
  Activity on Node Diagramming (AON)
  PDM
  Leads and Lags
  The relationships of Start-to-Start, Start-to-Finish, Finish-to-Finish, Finish-to-Start
  Duration Estimating
  Considerations in Estimating

## Slide 18: Project Schedule Management
  Critical Path Analysis (activities that collectively make up the time-line of the project, delay in critical path leads to delay of conclusion of the project)
  Calculating the Forward Pass and the Backward Pass
  Identifying float (float = slag time)
  Resource Leveling and Allocation (without understanding of resource available, we cannot develop a schedule)

## Slide 19: Project Cost Management PMBOK® Guide Part 1 - Chapter 7
Topic Overview
  Costs are viewed from the Project Implementing Organization’s perspective.
  The topics covered are diverse in nature and there is generally some computations to be done during the exam
  A basic level of financial accounting terms is often helpful when preparing for the exam

## Slide 20: Project Cost Management
Areas to Focus on include:
  The four processes: (1) Plan Cost Management (2) Estimate Costs, (3) Determine Budget (4) Control Costs.
  Trends & Emerging Practices in Project Cost Management
  Time Value of Money
  Cost Benefit Analysis
  Internal Rate of Return

## Slide 21: Project Cost Management
  Payback Period
  Sunk costs
  Cost Budgeting with
    Earned Value Analysis
    Trend Analysis
    Cost Baseline
    S-Curve Analysis

## Slide 22: Project Quality Management PMBOK® Guide Part 1 - Chapter 8
Topic Overview
  Trends and Emerging Practices in Project Quality Management
  Understanding statistical process control (SPC)
  Quality Definitions and Terms are important
  Knowledge of the three phases of Quality Management: (1) Plan Quality Management (2) Manage Quality, (3) Control Quality
  It is not likely that questions requiring mathematical calculation will appear
  Quality: quality of product + quality of work

## Slide 23: Project Quality Management
Areas to Focus on include:
  Quality Planning
  Just-in-time
  Benchmarking
  Auditing
  Quality Management
  Continuous Improvement
  Quality Assurance
  Quality Responsibility

## Slide 24: Project Quality Management
  Cost of Quality
  Quality Control
  Process Control
  Inspection
  Flowcharts
  Pareto Diagrams
  Graphs
  Checklists

## Slide 25: Project Resource Management PMBOK® Guide Part 1 - Chapter 9
Topic Overview
  Organizational Structures will be questioned heavily through-out the exam
  The terminology will require a fair degree of review since it is specific to PMI®
  A knowledge of Conflict Management for Project Managers is essential

## Slide 26: Project Resource Management
Areas to Focus on include:
  The PMBOK® Guide processes: (1) Plan Resource Management, (2) Estimate Activity Resources,
  (3) Acquire Resources, (4) Develop Team, (5) Manage Team, (6) Control Resources
  Forms of Organizational Structures
  Resource Allocation
  Responsibility Matrix
  Resource Spreadsheets
  Resource Histograms

## Slide 27: Project Resource Management
  Roles and Responsibilities of the Project Manger
  Team Development Theory
  Types of Power
  Conflict Management

## Slide 28: Project Communications Management PMBOK® Guide Part 1 - Chapter 10
Topic Overview
  Formal and informal communications
  Trends and Emerging Practices in Project Communication Management
  Considerations for Agile Environments

## Slide 29: Project Communications Management
Areas to Focus on include:
  The three processes of Communications Management: (1) Plan Communications Management, (2) Manage Communications
  (3) Monitor Communications
  The Communications Model
  Communications within the Organization
  Leadership styles and Communication
  The Communications Management Plan
  Reporting

## Slide 30: Project Risk Management PMBOK® Guide Part 1 - Chapter 11
Topic Overview
  This topic is said to be the most difficult
  There are many diverse topics addressed
  A thorough knowledge of PMBOK® Guide terminology is a requirement
  Knowledge of the seven processes of Risk is a “must” for the exam: (1) Plan Risk Management, (2) Identify Risks, (3) Perform Qualitative Risk Analysis, (4) Perform Quantitative Risk Analysis, (5) Plan Risk Response, (6)Implement Risk Responses, (7)Monitor Risks

## Slide 31: Project Risk Management
Areas to Focus on include:
  Risk Management Planning, Risk Register (list of risks)
  Risk Identification Techniques
  Qualitative Risk Analysis Techniques
  Quantitative Risk Analysis tools & Techniques
  Risk Response Planning
  Risk Monitoring and Control
  Types of Risk
  Sources of Risk
  Decision Tree Analysis, Monte Carlo Simulation

## Slide 32: Project Procurement Management PMBOK® Guide Part 1 - Chapter 12
Topic Overview
  The different types of contracts
  The inherent risks associated with the contract types
  An in-depth knowledge of the three processes of Procurement management and the activities that take place in each

## Slide 33: Project Procurement Management
Areas to Focus on include:
  The Procurement activities associated with each of the three processes: (1) Plan Procurement Management, (2) Conduct Procurements, (3) Control Procurements.
  Specification Development
  Scope of Work
  Contract Types and Risks
  Procurement documents
Procurement = with external party

## Slide 34: Project Procurement Management
  Development of Evaluation Criteria
  Evaluation and Selection of prospective contractors
  Five Stages of Contract Negotiation
  Tactics for Contract Negotiation
  Non-competitive Selection Guidelines

## Slide 35: Project Stakeholder Management PMBOK® Guide Part 1 - Chapter 13
Topic Overview
  Stakeholders (have expectations) could be individuals, groups or organizations who may affect, be affected by, or have positive or negative expectations from the project.
  The ability of the project manager to correctly identify and appropriately mange these stakeholders, will make a difference between project success or failure.
  A thorough understanding of the four processes of Project Stakeholder Management; (1) Identify Stakeholders, (2) Plan Stakeholder Engagement, (3) Manage Stakeholder Engagement, (4) Monitor Stakeholder Engagement

## Slide 36: Project Stakeholder Management
Areas to Focus on include:
  Stakeholder Analysis, in terms of their interests, expectations, and influences, relevant to the purpose of the project.
  Classification of stakeholders, using the appropriate model to position each stakeholder on a matrix of (1) power/interest, or (2) Power/influence, or (3) Influence/Impact, or (4) Salience Model.
  Stakeholder Register, detailing (1) identification information, (2) Assessment information, (3) Classification , for each stakeholder.
  Stakeholder Engagement Assessment Matrix; used to develop actions and communications required to close gaps between current and desired engagement levels
  Communication Management Plan, and methods
  Change logs and Issue logs

## Slide 37: Professional Responsibility
Topic Overview
  Applicable to Members of all Professional Organizations
  Personal Ethical Conduct
  Responsibility to Others
  Practicing Project Management around the world

## Slide 38: Professional Responsibility
Areas to Focus on include:
  Individual Integrity & Professionalism
  Legal Requirements and Ethical Standards
  Contributing to the Project Management Knowledge Base
  Enhancing Individual Competence
  Balancing Stakeholders’ Interests
  Respecting Personal, Ethnic and Cultural Differences

## Slide 39: Professional Responsibility
  PMI® Member Ethical Standards
  PMP® Code of Professional Conduct
  Conflict of Interest
  Duties to Others

## Slide 40: Professional Responsibility
Suggested Reading
  PMI® Member Ethical Standards
  Project Management Professional Code of Professional Conduct

## Slide 41: PMP® Certification
Requires a combination of:
  education
  experience
  passing a written exam

## Slide 42: Options for PMP® Certification
Bachelor’s Degree or Higher
    4500 hours of PM experience working in the field for at least 3 years within the last 8 years of submitting the application.
    35 hours of Project Management education
High School Diploma
    7500 hours of PM experience working in the field for at least 5 years within the last 8 years of submitting application.
    35 hours of Project Management education

## Slide 43: Options for CAPM® Certification
High School Diploma ….PLUS
    1500 hours of PM experience working in the field for at least 2 years within the last 3 years of submitting the application.
    OR
High School Diploma ….. PLUS
    23 hours of Project Management education

## Slide 44: The Exam
200 multiple choice questions
  175 scoreable Questions
  25 Control Questions (you can not recognize these!)
4 hours
written at any Prometric Learning Centre
Scoring:
  61% (106/175) Minimum to Pass
  The 25 pretest questions are not scored.
Focus is:
  6 Domains: Initiation, Planning, Execution, Monitoring & Control, Closing and Professional Responsibility
  10 knowledge areas: Integration, Scope, Time, Cost, Quality, Risk, Communications, Resources, Procurement and Stakeholders Management

## Slide 45: GOOD LUCK!!!
PMP®