## Slide 1: PMP® Exam Preparation Workshop – PMP 250 Session # 12 Project Stakeholder Management
Project Management Professional, (PMP), is a registered mark of the Project Management Institute , Inc.

## Slide 2
The contents of this lesson are based on:
A Guide to Project Management Body of Knowledge (PMBOK® Guide)
sixth Edition
Published and Owned by
Project Management Institute, PMI®
PMBOK, PMP, CAPM and PMI are registered trade marks of Project Management Institute, Inc.

## Slide 3: Learning Objectives
By the end of this session, you should be able to describe the processes required for:
identifying all the people or organizations impacted by or impacting the project, analyzing their expectations and influence on the project, and develop appropriate strategies for effectively engaging the stakeholders in project decisions and execution
Engaging Project stakeholders, whether internal to the project, such as the project team, or external, such as regulatory agencies.
Managing stakeholder expectations and facilitating their involvement and engagement to help achieve project success
Communicating continuously to keep stakeholders informed about their expectations.
Deploying interpersonal skills of facilitation, conflict management and issue management, to engage stakeholder and realize their expectations.

## Slide 4
PROJECT STAKEHOLDER MANAGEMENT PROCESSES
Adopted from PMI’s (PMBOK® Guide)

## Slide 5: Project Stakeholder Management
Important because
  “Every project will have stakeholders who are impacted by or impact the project in a positive or negative way. While some stakeholders may have a limited ability to influence the project, others may have a significant influence on the project and its expected outcomes. The ability of the project manager to correctly identify and manage these stakeholders in an appropriate manner can mean the difference between success and failure”
A Guide to the Project Management Body of Knowledge (PMBOK® Guide) 6th Edition Page 504

## Slide 6
Internal Stakeholders
Project
Managers
Top
Management
Functional
Line Managers
Staff
Personnel
Service/Support
Personnel
Contractors and
Subcontractors
Other
Project
Managers
Project Team

## Slide 7
External Stakeholders
Environmental
and Legal
Regulatory Agencies
(Political)
Project
Managers
Public
and Press
Social
and Cultural
Economic
and
Financial

## Slide 8: KEY CONCEPTS FOR PROJECT STAKEHOLDER MANAGEMENT
The process of identifying and engaging stakeholders for the benefit of the project. The activities of identification, prioritization and engagement should be routinely reviewed, particularly when:
  When the project moves to different phases in its Life-Cycle
  When new stakeholders join the project’s stakeholder community, as current ones are no longer involved in the project work
  When there are significant organizational changes in the wider stakeholder community

## Slide 9: TRENDS & EMERGING PPRACTICES IN PROJECT STAKEHOLDER MANAGMENT
The stakeholders community of projects are expanding to include non-traditional groups, such as regulators, lobby groups, environmentalists, financial institutions, the media, and all those who believe will be impacted by the project outcomes.
Emerging practices include:
  Identifying an expanded community of stakeholders.
  Ensuring that all team members work on stakeholder engagement activities.
  Regularly reviewing stakeholder community in parallel with reviewing risks.
  Consulting with most affected stakeholders by “co-creation”; i.e., considering most impacted stakeholders as partners with the project team.
  Capturing positive value derived from engaging powerful stakeholders, in terms of active support to the project; Negative value can be derived by measuring the true costs of NOT engaging stakeholders effectively, resulting into product recalls, or loss of organizational reputation.

## Slide 10: TAILORING CONSIDERATIONS
The particular factors to be considered include:
Stakeholders Cultural Diversity and the number of stakeholders
The complexity of stakeholder relationships, in terms of the number of networks the group members participate in. The greater the number of networks the greater the complexity of information sharing.
The availability of most suitable Communication technology.
CONSIDERATIONS FOR AGILE
Considerations for the particular attributes of Agile approach include:
Active engagement of participants with stakeholders, to facilitate timely, productive discussions and decision making.
Direct interaction between Agile Teams and stakeholders, such as clients, end users, rather than through layers of management. This co-creative process leads to higher stakeholder satisfaction.
Regular interactions with, and transparency towards stakeholder community, mitigate risk, build trust and support smoother adjustments.

## Slide 11
13.1 IDENTIFY STAKEHOLDERS
Adopted from PMI’s (PMBOK® Guide)

## Slide 12: 13.1 IDENTIFY STAKEHOLDERS
The process determines which people, groups or organizations are impacted by the project.
Stakeholders include sponsors, the performing organization, customers or even the public. Stakeholders can impact the project and its deliverables
The project manager must ensure that stakeholders are identified early and their expectations, influence, importance and levels of interest are analyzed and periodically reviewed
An effective analysis enables the Project Manager to focus on the expectations of the stakeholders necessary to the project success
Adopted from PMI’s (PMBOK® Guide)

## Slide 13: 13.1 IDENTIFY STAKEHOLDERS DATA FLOW DIAGRAM
Adopted from PMBOK® 6th Edition Fig. 13.3 Page 508

## Slide 14: 13.1.1 Identify Stakeholders
1 Stakeholder Register
2 Change Requests
3 Project Mgmt. Plan
Updates
Reqnt. Mgmt. Plan
Comm. Mgmt. Plan
Risk Mgmt. Plan
Stakeholder Eng. Plan
4 Project Document
Update
Assumption Log
Issue Log Risk Register
1 Project Charter
2 Business Documents
Business Case
Business Mgmt. plan
3 Project Mgmt. Plan
Comm. Mgmt. Plan
Stakeholder Engagement
Plan
4 Project Documents
Change Log
Issue Log
Requirement Documentation
5 Agreements
6 Enterprise Env. Factors
7 Org Process Assets
1 Expert Judgment
2 Data Gathering
Questionnaires & Surveys
Brainstorming
3 Data Analysis
Stakeholder Analysis
Document Analysis
4 Data Representation
Stakeholder mapping/Rep
5 Meetings
Adopted from PMI’s (PMBOK® Guide)
Inputs
Tools and
Techniques
Outputs

## Slide 15: 13.1.1 Identify Stakeholders Inputs
.1 Project Charter
  Provides information about internal and external stakeholders involved and affected by the project.
  Identifies their needs and expectations from the project
2 Business Documents
  Business Case. Identifies project objectives and stakeholders.
  Benefits Management Plan. Identifies individuals and groups who will benefit from planned project outcome.
  3 Project Management Plan
  Communication Management Plan. Provides information about stakeholders and their communication needs
  Stakeholder Engagement Plan. Identifies strategies and activities required to effectively engage stakeholders.
  4 Project Documents
    Change Log. May introduce new stakeholders or change the nature of the relationships of existing stakeholders with the project
    Issue Log. May introduce new stakeholders or change the nature of the relationships of existing stakeholders with the project
    Requirements Documentation. Can provide information about potential stakeholders.

## Slide 16: 13.1.1 Identify Stakeholders Inputs
.5 Agreements
May identify additional stakeholders.
.6 Enterprise Environmental Factors
the factors that can influence stakeholder identification include:
Organizational culture, governance and political climate
Formal government or industry standards
Global, regional or local trends, practices and habits
Geographic distribution of facilities and resources.
.7 Organizational Process Assets
Stakeholder register templates and instructions how to use them
Stakeholder registers from previous projects
Lessons learned repository providing information about stakeholder preferences, actions and involvements.

## Slide 17: 13.1.2 IDENTIFY STAKEHOLDERS TOOLS & TECHNIQUES
.1 Expert Judgment
  To ensure comprehensive identification of stakeholders, the knowledge and expertise of the following individuals or groups should be sought:
    Senior Management
    Other functional units within the organization
    Identified key stakeholders
    Other project managers who have worked on similar projects in the past
    Subject matter experts
    Industry groups, consultants
    Professional and technical associations
    .2 Data Gathering
    Questionnaires & Surveys. Used to collect information from stakeholders
    Brainstorming use to creatively elicit input from stakeholders
    Brain Writing. A form of brainstorming that allows time to participants before answering questions.

## Slide 18: 13.1.2 IDENTIFY STAKEHOLDERS TOOLS & TECHNIQUES
.3 Data Analysis
Stakeholder Analysis. Results in collecting the following information about stakeholders:
  Interest of an individual or a group who can be effected by a project decision
  Legal rights of stakeholders, such as occupational health or safety; Moral rights such as protection of historical sites, environmental sustainability.
  Ownership of an asset or property
  Knowledge or expertise that can benefit the project
  Contribution in tangible ways such as funds or other resources to the project, or intangible ways such as advocacy, promoting project objectives.
Document Analysis. Assessing available project information and lessons learned to identify stakeholders and other supporting information.
.4 Data Presentation
The presentation technique used in this process includes mapping methods, that categorizes stakeholders to assist the Project Team in building relationships with identified stakeholders. These methods include:

## Slide 19: 13.1.2 IDENTIFY STAKEHOLDERS TOOLS & TECHNIQUES
.4 Data Presentation (cont’d)
Power/Interest, Power/Influence, or Impact/Influence Grids.
Each of these grid displays, groups stakeholders in accordance with their level of authority (power), level of concern about the project (interest), or ability to impact (influence) the project planning or execution.
These grids help the project team identify and plan strategies for engaging the stakeholders for the benefit the project
Stakeholder Cube. This model combines the grid displays described above, in a three-dimensional display.
Salience Model. Classifies stakeholders based on assessments of their power, urgency of attention needed, legitimacy of their involvement. The model is useful for large complex projects.

## Slide 20: 13.1.2 IDENTIFY STAKEHOLDERS TOOLS & TECHNIQUES
.4 Data Presentation (cont’d)
Directions of Influence. Classifies stakeholders in the following ways:
  Upward; i.e., senior management, of performing organization or customer organization, sponsor, or steering committee.
  Downward; i.e., the team or specialists contributing to the project
  Outward; i.e., suppliers, government departments, the public, end-users, regulators.
  Sideward; i.e., other project managers, functional managers.
Prioritization. Necessary for projects with large number of frequently changing stakeholders, who may have complex relationships with the project team.
.5 Meetings
    Analysis meetings held to better understand stakeholders in terms of their individual roles, interests, influence, knowledge, and overall position facing the project.

## Slide 21: 13.1.3 IDENTIFY STAKEHOLDERS: OUTPUTS
.1 Stakeholder Register
  Contains details such as:
    Identification Information (name, position role),
    Assessment Information (main expectations, potential influence),
    Stakeholder Classification (internal/external, supporter/neutral/resistor)
  .2 Change Requests
  Change requests are issued, as stakeholder identification continues throughout the project and new stakeholders may be identified, or information about existing ones might change.
  .3 Project Management Plan Updates
  Requirement Management Plan. Updated to reflect requirements of new stakeholders.
  Communications Management Plan. Updated to reflect communication requirements of new stakeholders.
  Risk Management Plan. Updated to reflect communications with new stakeholders about changed risked management strategies.
  Stakeholder Engagement Plan. Updated to record engagement plans for new stakeholders.
Adopted from PMI’s PMBOK® Guide

## Slide 22: 13.1.3 IDENTIFY STAKEHOLDERS: OUTPUTS
  .4 Project Documents Updates
  Assumption Log. Records of assumptions made about stakeholders’ relative power, interest, engagement and constraints in dealing with them.
  Issue Log. To record new issues as a result of this process.
  Risk Register. To record New risks identified during the process.
Adopted from PMI’s PMBOK® Guide

## Slide 23: Situational Questions & Real World Applications
Identifying project stakeholders is a key process for the success of the project. Failing to do this process correctly could result in creating a project outcome that does not align with the needs and expectations of some parties impacted by the project, who potentially might refuse to accept it.

## Slide 24
13.2 PLAN STAKEHOLDER ENGAGEMENT
Adopted from PMI’s (PMBOK® Guide)

## Slide 25
13.2 PLAN STAKEHOLDER ENGAGEMENT
This process is undertaken to develop appropriate management strategies to
effectively engage stakeholders in project decisions and execution based on the analysis of their needs, interests, and potential influence on project success.
Stakeholder management is about creation and maintenance of relationships between the project team and stakeholders, with the objective of satisfying their needs and requirements within the project boundaries.
The process is iterative that is updated on a regular basis, because as the project progresses, stakeholders and their levels of engagement may change. Updates are needed when:
  The projects starts a new phase
  There are changes to the organization’s structure, or the industry
  Stakeholders are no longer part of the community
  Outputs of other project processes require a review of stakeholder engagement strategies.
Adopted from PMI’s PMBOK® Guide 6th Edition Page 518

## Slide 26: 13.2 PLAN STAKEHOLDER ENGAGEMENT DATA FLOW DIAGRAM
Adopted from PMI’s PMBOK® Guide 6th Edition Fig. 13.5 Page 517

## Slide 27
Outputs
1 Stakeholder
Management
Plan
1 Project Charter
2 Project Mgmt. Plan
Resource Mgmt. plan
Comm. Mgmt. plan
Risk Mgmt. plan
3 Project Documents
Assumption log
Change log
Issue log
Project Schedule
Risk Register
Stakeholder Register
Stakeholder register
4 Agreements
5 Enterprise Env. Factors
6 Org Process Assets
Tools and
Techniques
1 Expert Judgment
2 Data Gathering
Benchmarking
3 Data Analysis
Assumptions &
Constraints Analysis
Root cause analysis
4 Decision Making
Prioritization/Ranking
5 Data representation
Mind mapping
Stakeholder engagement
assessment matrix
6 Meetings
13.2 PLAN STAKEHOLDER ENGAEMENT
Inputs

## Slide 28: 13.2.1 PLAN STAKEHOLDER ENGAGEMENT: INPUTS
.1 Project Charter
provides information on project purpose, objectives, and success criteria which are relevant to managing stakeholder engagement
.2 Project Management Plan
The following components of the plan provide required information:
Resource Management Plan. Provides information about roles & responsibilities of Team and stakeholders.
Communication Management Plan. provides information about communication strategies, activities, and recipients relevant to project stakeholder management
Risk Management Plan. Provides stakeholders risk appetites and risk thresholds

## Slide 29: 13.2.1 PLAN STAKEHOLDER ENGAGEMENT: INPUTS
.3 Project Documents
The following provide required inputs:
Assumption Log. Specific assumptions and constraints about each stakeholder
Change Log. Links scope change requests to specific stakeholders.
Issue Log. Provides information about which stakeholder needs to be contacted about an issue.
Project Schedule. Contains activities linked to specific stakeholders as owners.
Risk Register. Provides information about risks and links them to stakeholders as owners or subjects to risk impact.
Stakeholder Register. Provides lists and information about stakeholders.
4 Agreements
Provides information about contractors/suppliers that need to be engaged.

## Slide 30: 13.2.1 PLAN STAKEHOLDER ENGAGEMENT: INPUTS
.5 Enterprise Environmental Factors
Inputs needed to adapt stakeholder management plan to the project environment, include such factors as: organizational culture, structure, and political climate, stakeholder risk appetite, communication channels, trend and geographical distribution.
.6 Organizational Process Assets
Policies, procedures, for social media, ethics and security
Policies and procedures for issues, risks, change and data management
Communication requirements
Information management
Lessons learned repository with stakeholder references, involvements and actions.
Software tools to effectively manage stakeholders

## Slide 31: 13.2.2 PLAN STAKEHOLDER MANAGEMENT: TOOLS & TECHNIQUES
.1 Expert Judgment
In order to create the stakeholder management plan, judgment and expertise must be sought about both internal and outside of the organization in the following areas: politics and power structure, culture, analytical assessment techniques, communication means and strategies, knowledge of previous project stakeholders.
.2 Data Gathering
Benchmarking. Comparing results of stakeholder analysis with information from other organizations or other world class projects.
.3 Data Analysis
Assumptions and Constraints Analysis. Analysis of current assumptions and constraints to tailor appropriate engagement strategies.
Root Cause Analysis. To identify underlying reasons for current level of stakeholders’ support of the project and select the appropriate strategy to improve their level of engagement.
.4 Decision Making
Prioritization/Ranking of stakeholders based on their interest and influence in the project

## Slide 32: 13.2.2 PLAN STAKEHOLDER ENGAGEMENT: TOOLS & TECHNIQUES
.4 Data Representation
Mind Mapping. Used to display inter-stakeholder relationships and to the organization
Stakeholder Engagement Assessment Matrix. compares current and desired engagement levels of stakeholders, required for successful delivery of project outcomes. Engagement levels can be classified as:
  Unaware, of the project and its potential impacts
  Resistant, aware of the project and its potential impacts, but resistant to any changes that may occur as a result of the project outcome. These stakeholders are not supportive of the project
  Neutral. Aware of the project and its impacts but indifferent in support
  Supportive. Aware and supportive of the project and its impacts
  Leading. Aware of the project and its potential impacts and actively engaged to ensure that the project succeeds.

## Slide 33: 13.2.2 PLAN STAKEHOLDER ENGAGEMENT: TOOLS & TECHNIQUES
Stakeholder Engagement Assessment Matrix
Adopted from PMI’s PMBOK® Guide 6th Edition Fig. 13-6 Page 522
Meetings
Meeting are used by the project team to discuss the data of stakeholder engagement and develop effective communication plans to close the gap between current and desired levels of engagement.
C= current, D=desired

## Slide 34: 13.2.3 PLAN STAKEHOLDER ENGAGEMENT: OUTPUTS
.1 Stakeholder Management Plan
This plan, as a component of the Project Management Plan, identifies strategies required to effectively engage stakeholders. The plan includes:
Desired and current engagement levels for each stakeholder
Scope and impact of change to stakeholders
Interrelationships and possible overlaps between stakeholders
Communication requirements per project stage; Distribution information including language, contents, formats, level of details, the reason for distribution and the expected impact to stakeholder engagement
Time frame and frequency of distribution for the required information
Methods for updating and refining the plan.
Due to the sensitive nature of the stakeholder management plan, the project management team must take appropriate precautions in distributing its contents.

## Slide 35: 13.3 MANAGE STAKEHOLDER ENGAGEMENT

## Slide 36
13.3 MANAGE STAKEHOLDER ENGAGEMENT
  “Manage Stakeholder Engagement is the process of communicating and working with stakeholders to meet their needs and expectations, address issues as they occur, and foster appropriate stakeholder involvement…. It allows the project manager to increase support and minimize resistance from stakeholders”. PMBOK® Guide, 6th Edition, Page 523
  The process intends to ensure that stakeholder clearly understand the project objectives, its benefits, and its risks and how their contribution enhances the chances of project success. These activities include:
  Obtaining, confirming and maintaining stakeholders continued commitment to the success of the project, by engaging them into the various stages.
  Regularly communicating and negotiating with stakeholders to manage their expectations.
  Managing potential risks and concerns related to stakeholder management
  Clarifying and resolving identified issues.

## Slide 37: 13.3 MANAGE STAKEHOLDER ENGAGEMENT DATA FLOW DIAGRAM
Adopted from PMI’s PMBOK® Guide 6th Edition Fig. 13.8 Page 524

## Slide 38: 13.3.1 MANAGE STAKEHOLDER ENGAGEMENT: INPUTS
.1 Project Management Plan
Communications Management Plan. Provides details about method, format and technology to be used to communicate with stakeholders.
Risk Management Plan. Provides the risk categories, risk appetite of stakeholders and reporting formats.
Stakeholder Engagement Plan. Provides guidance for engaging stakeholders.
Change Management Plan. Describes the change management process.
.2 Project Documents
Change Log. Records in the log are communicated to the stakeholders
Issue Log. Used to record stakeholder issues and concerns and the way to resolve them
Lessons Learned Register. Provides information from previous projects about effective stakeholder management approaches.
Stakeholder Register. Provides the list and information needed to manage stakeholders.
Adopted from PMI’s (PMBOK® Guide)

## Slide 39: 13.3.1 MANAGE STAKEHOLDER ENGAGEMENT: INPUTS
.3 Enterprise Environmental Factors
The factors includes:
- Culture, political climate, governance - Personnel Admin procedures
- Stakeholder risk tolerances - Established communication channels
- Trends, habits, practices - geographic distribution of locations
.4 Organizational Process Assets
The assets that influence the Manage Stakeholder Engagement process include:
Organizational communication requirements
Corporate policies and procedures for risk and change management
Information management guidelines
Historical information about previous projects

## Slide 40: 13.3.2 MANAGE STAKEHOLDER ENGAGEMENT: TOOLS & TECHNIQUES
.1 Expert Judgment
Stakeholder management requires expertise in the following areas:
Knowledge the organization’s and outside politics and power structure, and culture
Analytical assessment techniques, communication methods and strategies.
Assessment of stakeholders’ characteristics
Requirement and supply chain management.
.2 Communication Skills
The project team needs the appropriate communication skills to implement the communication plan developed for each stakeholder and collect feedback to assess stakeholders' understanding and reaction to project activities. Feedback can be collected via conversations, meetings, discussions, reports, and surveys.
.3 Interpersonal and Team Skills
Requires skills include:
Conflict Management - Cultural awareness - Negotiations
Observation - Conversation - Political Awareness

## Slide 41: 13.3.2 MANAGE STAKEHOLDER ENGAGEMENT: TOOLS & TECHNIQUES
.4 Ground Rules
Defined in the Charter, set expected behavior of the project team with regards to stakeholder engagement.
.5 Meetings
Types of meetings held to address stakeholder engagement issues, include:
Decision making - Issue resolution - Retrospectives
Project Kick-Off - Sprint planning - Status updates

## Slide 42: 13.3.3 MANAGE STAKEHOLDER ENGAGEMENT:OUTPUTS
.1 Change Requests
Changes may be necessary as a result of the Stakeholder Engagement Management process, to request corrective or preventive actions in project activities or interaction with impacted stakeholders.
.2 Project Management Plan Updates
Some components of the plan, particularly the Communication Management Plan and the Stakeholder Management Plan may require updates as a result of new stakeholder requirements.
.3 Project Documents Updates
  Updates to Change Log, Issue Log, Lessons Learned and Stakeholder Register may be required as a results of manage stakeholder engagement process.

## Slide 43: SITUATIONAL QUESTIONS & REAL WORLD APPLICATIONS
Problems in managing stakeholder expectations are likely to emerge from a breakdown in communications with the stakeholders. For instance, a failure to include a key stakeholder during Collect Requirements, status updates, or change requests and approvals can negatively impact the project.

## Slide 44: 13.4 MONITOR STAKEHOLDER ENGAGEMENT

## Slide 45: 13.4 MONITOR STAKEHOLDER ENGAGEMENT
The process involves monitoring project stakeholder relationship, adapting strategies and developing plans to maintain and increase the efficiency and the effectiveness of stakeholder engagement activities, throughout the project life-cycle.

## Slide 46: 13.4 MONITOR STAKEHOLDER ENGAGEMENT DATA FLOW DIAGRAM
Adopted from PMI’s PMBOK® Guide 6th Edition Fig. 13.10 Page 531

## Slide 47: 13.4 CONTROL STAKEHOLDER ENGAGEMENT
1Work performance
information
2 Change requests
3 Project Mgmt. plan
updates
Resource Mgmt. plan
Comm. Mgmt. plan
Stakeholder
engagement plan
4 Project documents
updates
Issue log
Lessons learned reg.
Risk register
Stakeholder register
1 Project Mgmt. Plan
Resource Mgmt. Plan
Comm. Mgmt. Plan
Stakeholder Engagement
Plan
.2 Project Documents
Issue log
Lessons learned Register
Project Communications
Risk Register
Stakeholder Register
3 Work performance
data
4 Ent. Env. Factors
5 Org. Process Assets
1 Data Analysis
Alternative analysis
Root Cause Analysis
Stakeholder Analysis
.2 Decision Making
Multicriteria Decision
Analysis
Voting
.3 Data representation
Stakeholder engagement
assessment matrix
.4 Communication Skills
Active listening
Cultural awareness
Leadership
Networking
Political awareness
.5 Meetings
Inputs
Tools and
Techniques
Outputs

## Slide 48: 13.4.1MONITOR STAKEHOLDER ENGAGEMENT: INPUTS
.1 Project Management Plan
Resource Management Plan. Identifies methods for managing the team
Communication Management Plan. Describes plans and strategies for communicating with stakeholders.
Stakeholder Engagement Plan. defines stakeholders' requirements management plan.
.2 Project Documents
Issue Log. Records stakeholder and project issues
Lessons Learned Register. Provides information about effective ways for managing stakeholders from previous times.
Project Communications. Provides records of information distributed to stakeholders.
Risk Register. Records identified risks related to stakeholder engagement and interaction.
Stakeholder Register. Provides stakeholder identification, assessment and classification information.

## Slide 49: 13.4.1 MONITOR STAKEHOLDER ENGAGEMENT: INPUTS
.3 Work Performance Data (metrics on the progress of project)
  Several performance data from different stages of the project contain data on project status and which stakeholders are supportive of the project and at what level.
  .4 Enterprise Environmental Factors
The factors includes:
- Culture, political climate, governance - Personnel Admin procedures
- Stakeholder risk tolerances - Established communication channels
- Trends, habits, practices - geographic distribution of locations
.5 Organizational Process Assets
The assets that influence the Manage Stakeholder Engagement process include:
Organizational communication requirements
Corporate policies and procedures for risk and change management
Information management guidelines
Historical information about previous projects

## Slide 50: 13.4.2 MONITOR STAKEHOLDER ENGAGEMENT: TOOLS & TECHNIQUES
.1 Data Analysis
Alternative Analysis. Used to evaluate option to respond to variances in desired stakeholder engagement results.
Root Cause Analysis. Conducted to determine why stakeholder engagement is not having the planned effect.
Stakeholder Analysis. Helps determine stakeholders’ position at any point in time during the project.
.2 Decision Making
Multicriteria decision analysis. Criteria for successful engagement are prioritized and weighted to identify the most appropriate choice.
Voting. To select the best response.
.3 Data Representation
Stakeholder Assessment Matrix. Used to track changes to the engagement level.

## Slide 51: 13.4.2 MONITOR STAKEHOLDER ENGAGEMENT: TOOLS & TECHNIQUES
.4 Communication Skills
Feedback. To ensure information provided to stakeholders is received and understood.
Presentation. To provide information to stakeholders.
.5 Interpersonal and Team Skills
Active listening to reduce misunderstanding
Cultural awareness. To tailor communications to cultural sensitivities.
Leadership. To communicate the vision and motivate stakeholders to support the project outcomes.
Networking. Ensures access to engagement level information.
Political awareness. Used to understand organizational strategies, who wields power and influence, and to develop ability to communicate these to stakeholders.
.6 Meetings
held to monitor and assess stakeholder engagement levels. Meetings could include various types such as: status review, stand-ups, retrospectives, or other types as agreed with stakeholders.

## Slide 52: 13.4.3 MONITOR STAKEHOLDER ENGAGEMENT: OUTPUTS
.1 Work Performance Information
Provides details about the status and compares level of support of stakeholder engagement to the desired levels, as defined in the stakeholder assessment matrix, stakeholder cube, and other tools.
.2 Change Requests
Issues to request corrective or preventive action to correct current level of engagement. These requests are processed by the perform integrated change control process.
.3 Project Management Plan Updates
Changes to the project management plan are processed via the organizational change control system, in response to approved change requests. The components of the plan that may require updates, include:
Resource Management Plan. Updated to reflect changes in team responsibilities.
Communication Management Plan. Updated to reflect changes in strategy.
Stakeholder Engagement Plan. Updated to reflect changes in the stakeholder community.

## Slide 53: 13.4.3 MONITOR STAKEHOLDER ENGAGEMENT: OUTPUTS
.4 Project Documents Updates
The components that may require updates, include:
Issue Log. Updated to reflect changes in stakeholder attitudes.
Lessons Learned Register. Updated to capture information on challenges encountered and how they could been avoided. Also updates how effective stakeholder engagement approaches were. What worked well and what did not.
Risk Register. Updated to reflect responses to stakeholder related risks.
Stakeholder Register. Updated to reflect stakeholder monitoring results.